ADO 5640984 — Dynamic Memory Framework

Production Deployment Guide

Date: 15-June-2026     |     Author: Mayank     |     Status: prd1 & UAT Complete — PRD Deployment Pending

# Deployment Status Summary

| Environment | Status |
| --- | --- |
| 1. prd1 (Pre-Prod) | COMPLETED — Verified 15-June-2026 |
| 2. UAT | COMPLETED — Verified 15-June-2026 |
| 3. PRD (Production) | PENDING — To be executed (this guide) |

# 1. Deployment Information

| Field | Details |
| --- | --- |
| ADO Story | 5640984 — Ingestion Job Queue Utilization Optimization |
| Feature Branch | feature/5640984_ADO_DYNAMIC_MEMORY_SUFFIX_FIX |
| Target Branch | catalyst/main |
| Files Changed (4 total) | 1. fdp_staging_spark_triggerer.sh 2. fdp_staging_loader.sh 3. fdp_staging_loader_functions.sh 4. table_size_tracker.sh |
| prd1 Paths (Pre-Prod) | 1. /CTRLFW/FDP/prd1/ingestion/scripts/fdp_staging_spark_triggerer.sh 2. /CTRLFW/FDP/prd1/ingestion/scripts/fdp_staging_loader.sh 3. /CTRLFW/FDP/prd1/ingestion/scripts/fdp_staging_loader_functions.sh 4. /CTRLFW/FDP/prd1/ingestion/scripts/preprocessing/table_size_tracker.sh |
| PRD Paths (Production) | 1. /CTRLFW/FDP/prd/ingestion/scripts/fdp_staging_spark_triggerer.sh 2. /CTRLFW/FDP/prd/ingestion/scripts/fdp_staging_loader.sh 3. /CTRLFW/FDP/prd/ingestion/scripts/fdp_staging_loader_functions.sh 4. /CTRLFW/FDP/prd/ingestion/scripts/preprocessing/table_size_tracker.sh |
| UAT Paths | 1. /CTRLFW/FDP/uat/ingestion/scripts/fdp_staging_spark_triggerer.sh 2. /CTRLFW/FDP/uat/ingestion/scripts/fdp_staging_loader.sh 3. /CTRLFW/FDP/uat/ingestion/scripts/fdp_staging_loader_functions.sh 4. /CTRLFW/FDP/uat/ingestion/scripts/preprocessing/table_size_tracker.sh |
| Developer | Mayank |
| Reviewer / Approver | Bismoy Behera |
| Deployment Engineer | Harish |

Note: All 4 files listed above must be deployed together as part of this story. Deploying only table_size_tracker.sh without the other 3 files will break the Dynamic Memory lookup chain.

# 2. Prerequisites

Verify all the following before executing the deployment:

## 2.1 Confirm PR is Merged

- PR on branch feature/5640984_ADO_DYNAMIC_MEMORY_SUFFIX_FIX must be merged to catalyst/main

- Verify merge in ADO Repos under 51282-fdp-framework-cdp

## 2.2 Verify All 4 Files Deployed to Server (PRD)

After Ansible deployment, confirm all 4 files are present on the PRD server with the latest changes:

grep -n 'base_id' /CTRLFW/FDP/prd/ingestion/scripts/preprocessing/table_size_tracker.sh

grep -n 'country_upper' /CTRLFW/FDP/prd/ingestion/scripts/fdp_staging_spark_triggerer.sh

grep -n 'get_spark_config_for_table' /CTRLFW/FDP/prd/ingestion/scripts/fdp_staging_loader.sh

grep -n 'get_spark_config_for_table' /CTRLFW/FDP/prd/ingestion/scripts/fdp_staging_loader_functions.sh

Expected: Each grep returns matching lines confirming the fix is present on the server. If any returns no output — that file is not deployed yet.

## 2.3 Verify Metadata Files Exist (PRD)

- Check parent metadata:

ls -la /CTRLFW/FDP/prd/metadata_upload/ingestion_metadata/parent_metadata.csv

- Check child metadata files (count must be non-zero):

ls /CTRLFW/FDP/prd/metadata_upload/ingestion_metadata/*_child_metadata.csv | wc -l

## 2.4 Verify Config File is Writable (PRD)

ls -la /CTRLFW/FDP/prd/ingestion/param/table_size_bucket.cfg

File must exist and be writable by the service account.

## 2.5 Verify HDFS Access (PRD)

hadoop fs -du -s /sit_enc/fdp/bank/hdata/fdp_prd/ 2>/dev/null | head -3

Expected: Non-empty output with file sizes.

# 3. Execution Steps

## 3.1 Run in prd1 (Pre-Prod) — COMPLETED

Status: Already executed and verified successful on 15-June-2026. See Section 4 for evidence.

- SSH to pre-prod server

- Execute:

nohup sh /CTRLFW/FDP/prd1/ingestion/scripts/preprocessing/table_size_tracker.sh prd1 /CTRLFW/FDP/prd1 > /tmp/tracker_run_prd1.log 2>&1 &

- Note the process ID returned. Monitor log:

tail -f /tmp/tracker_run_prd1.log

- Wait for completion message (approx 30-45 mins for ~10,000 tables):

===== TABLE SIZE TRACKER COMPLETE =====

## 3.2 Run in UAT — COMPLETED

Status: Already executed and verified successful on 15-June-2026. See Section 4 for evidence.

- Execute:

nohup sh /CTRLFW/FDP/uat/ingestion/scripts/preprocessing/table_size_tracker.sh uat /CTRLFW/FDP/uat > /tmp/tracker_run_uat.log 2>&1 &

- Monitor:

tail -f /tmp/tracker_run_uat.log

## 3.3 Run in PRD (Production) — PENDING — TO BE EXECUTED

This is the only remaining step. prd1 and UAT are both verified successful — proceed with PRD deployment.

- SSH to production server

- Execute:

nohup sh /CTRLFW/FDP/prd/ingestion/scripts/preprocessing/table_size_tracker.sh prd /CTRLFW/FDP/prd > /tmp/tracker_run_prd.log 2>&1 &

- Note the process ID returned. Monitor log:

tail -f /tmp/tracker_run_prd.log

- Wait for completion message (approx 30-45 mins for ~10,000 tables):

===== TABLE SIZE TRACKER COMPLETE =====

# 4. Post-Deployment Verification

These checks are performed AFTER the script run in Section 3 completes — the Hive registry table and cfg file are created by the script itself during execution, not before.

## 4.1 Check Completion Summary

prd1 — COMPLETED:

===== TABLE SIZE TRACKER COMPLETE =====

Cfg file     : /CTRLFW/FDP/prd1/ingestion/param/table_size_bucket.cfg

Hive table   : fdp_df_metadata_info_prd1.table_size_registry

UAT — COMPLETED:

===== TABLE SIZE TRACKER COMPLETE =====

Cfg file     : /CTRLFW/FDP/uat/ingestion/param/table_size_bucket.cfg

Hive table   : fdp_df_metadata_info_uat.table_size_registry

PRD — PENDING (verify after Section 3.3 execution):

===== TABLE SIZE TRACKER COMPLETE =====

Cfg file     : /CTRLFW/FDP/prd/ingestion/param/table_size_bucket.cfg

Hive table   : fdp_df_metadata_info_prd.table_size_registry

## 4.2 Verify Hive Registry Table Was Created

This table is created by table_size_tracker.sh during the run in Section 3.

prd1 — COMPLETED:

beeline -e "SHOW TABLES IN fdp_df_metadata_info_prd1 LIKE 'table_size_registry';" < /dev/null 2>/dev/null

UAT — COMPLETED:

beeline -e "SHOW TABLES IN fdp_df_metadata_info_uat LIKE 'table_size_registry';" < /dev/null 2>/dev/null

PRD — PENDING (run after Section 3.3):

beeline -e "SHOW TABLES IN fdp_df_metadata_info_prd LIKE 'table_size_registry';" < /dev/null 2>/dev/null

Expected: table_size_registry returned in results.

## 4.3 Verify Suffix Tables Resolved (Key Test)

Run the following grep to confirm country-suffix tables no longer show UNKNOWN:

prd1 — COMPLETED:

grep "7087" /CTRLFW/FDP/prd1/ingestion/param/table_size_bucket.cfg

grep "8892" /CTRLFW/FDP/prd1/ingestion/param/table_size_bucket.cfg | head -5

UAT — COMPLETED:

grep "7087" /CTRLFW/FDP/uat/ingestion/param/table_size_bucket.cfg

grep "8892" /CTRLFW/FDP/uat/ingestion/param/table_size_bucket.cfg | head -5

PRD — PENDING (run after Section 3.3):

grep "7087" /CTRLFW/FDP/prd/ingestion/param/table_size_bucket.cfg

grep "8892" /CTRLFW/FDP/prd/ingestion/param/table_size_bucket.cfg | head -5

Expected result (bucket must NOT be UNKNOWN):

7087_HK|HK|SMALL|<size>|<date>

7087_TW|TW|SMALL|<size>|<date>

## 4.4 UAT Verification Evidence (Completed — 15-June-2026)

| Table ID | UAT Result |
| --- | --- |
| 7087_HK | 7087_HK¦HK¦SMALL¦0¦2026-06-15 / PASS |
| 7087_TW | 7087_TW¦TW¦SMALL¦0¦2026-06-15 / PASS |
| 7087_ID | 7087_ID¦ID¦SMALL¦0¦2026-06-15 / PASS |

# 5. Rollback Plan

If issues are encountered after deployment:

- Restore previous version of all 4 files from catalyst/main prior commit

- Re-run table_size_tracker.sh with previous version to regenerate cfg

- Notify Mayank and Bismoy immediately

# 6. Key Contacts

| Role | Name |
| --- | --- |
| Developer | Mayank |
| Tech Lead / PR Approver | Bismoy Behera |
| Deployment Engineer | Harish |
| Manager | Arunima |

ADO 5640984  |  FDP Ingestion Pipeline  |  Standard Chartered Bank  |  Confidential